# User Acceptance Test Plan

InvoiceDirect Mass Mailer System

Version: 2.0
Date: 18 June 2026
Status: Draft

# Table of Contents

1. Introduction

2. Scope

3. Test Objectives

4. Features to Be Tested

5. Features Not to Be Tested

6. Test Approach

7. Entry and Exit Criteria

8. Test Schedule

9. Roles and Responsibilities

10. Test Deliverables

11. Risk and Mitigation

12. Approval

# 1. Introduction

This plan covers User Acceptance Testing (UAT) of the InvoiceDirect Mass Mailer. The release under test focuses on the four core business scenarios:

Capture or import customers into the platform

Receive fiscalised invoice PDFs into a watched folder

Pick a PDF invoice and email it to the recipient

Enforce that the recipient is an existing customer on the platform

A small set of optimisations that the code already supports — auto-CC of sibling contacts, customisable email body templates, and an in-app PDF viewer for sent invoices — are included as confidence-builders rather than expansion of scope.

# 2. Scope

In-scope functional areas:

F-01 — Customer Capture (single): Create a single customer with one or more contacts via the UI or API.

F-02 — Customer Bulk Import (CSV): Upload a CSV; importer upserts customers by erpCustomerId and links contacts.

F-03 — Fiscalised Invoices in Folder: Drop ZIMRA-signed PDFs (and optional sidecar JSON) into the watched inbox; the watcher ingests them automatically.

F-04 — Pick PDF & Send Email: From the invoices list (or via API) select a PDF and email it to the buyer.

F-05 — Customer Must Be On Platform: Recipient must resolve to an existing customer (auto-upserted from the PDF Buyer block or pre-loaded).

F-06 — Custom Email Body Template: Per-organisation editable template with {{placeholders}}; default applies automatically, optional per-send override.

F-07 — Auto-CC Sibling Contacts: When sending to one contact of a customer, all other contacts of the same customer are added as Cc.

F-08 — View Sent Invoice PDF: From the Invoices page, open and download the PDF that was actually delivered.

F-09 — Email Delivery Monitoring: Campaign status tracking, MailRecipient status transitions, and retry of failed deliveries.

# 3. Test Objectives

Confirm an admin can capture a customer manually and via CSV import.

Confirm the PDF watcher ingests fiscalised invoices dropped into the inbox folder.

Confirm a user can select a stored PDF invoice and email it to the recipient.

Confirm dispatch is rejected (or auto-creates the customer from the Buyer block) when the recipient is not yet on the platform.

Confirm the default custom email template is applied; an override at send time replaces it.

Confirm all sibling contacts of the same customer are CC'd automatically.

Confirm the sent PDF can be viewed and downloaded from the Invoices page.

Confirm MailRecipient status transitions correctly (PENDING → SENT/FAILED) and failed recipients can be retried.

# 4. Features to Be Tested

| Ref | Feature | Description |
| --- | --- | --- |
| F-01 | Customer Capture (single) | Create a single customer with one or more contacts via the UI or API. |
| F-02 | Customer Bulk Import (CSV) | Upload a CSV; importer upserts customers by erpCustomerId and links contacts. |
| F-03 | Fiscalised Invoices in Folder | Drop ZIMRA-signed PDFs (and optional sidecar JSON) into the watched inbox; the watcher ingests them automatically. Includes ZIMRA FDMS fiscal marker validation. |
| F-04 | Pick PDF & Send Email | From the invoices list (or via API) select a PDF and email it to the buyer. |
| F-05 | Customer Must Be On Platform | Recipient must resolve to an existing customer (auto-upserted from the PDF Buyer block or pre-loaded). |
| F-06 | Custom Email Body Template | Per-organisation editable template with {{placeholders}}; default applies automatically, optional per-send override. |
| F-07 | Auto-CC Sibling Contacts | When sending to one contact of a customer, all other contacts of the same customer are added as Cc. |
| F-08 | View Sent Invoice PDF | From the Invoices page, open and download the PDF that was actually delivered. |
| F-09 | Email Delivery Monitoring | Campaign status lifecycle, MailRecipient status transitions, and retry of failed recipients. |

# 5. Features Not to Be Tested

ERP adapter end-to-end integration (Sage, QuickBooks, Odoo, Dynamics 365) — covered by adapter-level tests.

PEPPOL/AS4 outbound delivery — verified separately in the access-point test plan.

Platform billing and invoicing of organisations — separate workstream.

Non-functional concerns (scaling, DR, infra hardening).

# 6. Test Approach

UAT runs against the staging environment using anonymised production-like data. Each test case is executed manually and the outcome (Pass / Fail / Blocked) recorded with actual results and evidence.

Test execution follows these phases:

Phase 1 — Environment readiness: backend port 9199 and frontend port 8199 healthy; database reachable.

Phase 2 — Customer onboarding: F-01 and F-02 executed end-to-end.

Phase 3 — Invoice ingestion and dispatch: F-03, F-04, F-05 executed end-to-end.

Phase 4 — Optimisations: F-06, F-07, F-08.

Phase 5 — Sign-off: collate results, raise defects, obtain stakeholder approval.

# 7. Entry and Exit Criteria

## 7.1 Entry Criteria

Staging environment deployed and healthy (/actuator/health returns UP).

Inbox folder exists, is writable by the backend container, and the watcher is enabled (massmailer.pdf-watcher.enabled=true).

Default organisation id is configured for the watcher OR a sidecar JSON is supplied per file.

SMTP credentials are set; a test mailbox is available for delivery verification.

All P0/P1 defects from prior test cycles are resolved.

## 7.2 Exit Criteria

Every test case in document 02 has been executed.

Pass rate >= 95%.

No open P0 or P1 defects.

Sign-off document (03) is approved by all named stakeholders.

# 8. Test Schedule

| Activity | Duration | Start Date | End Date |
| --- | --- | --- | --- |
| Environment Setup & Verification | 0.5 day | TBD | TBD |
| Customer Onboarding (F-01, F-02) | 1 day | TBD | TBD |
| Invoice Ingestion & Dispatch (F-03, F-04, F-05) | 1 day | TBD | TBD |
| Optimisations & Monitoring (F-06, F-07, F-08, F-09) | 0.5 day | TBD | TBD |
| Defect Retesting & Sign-off | 0.5 day | TBD | TBD |

# 9. Roles and Responsibilities

| Role | Name | Responsibility |
| --- | --- | --- |
| Test Coordinator | TBD | Plan, coordinate, and report UAT activities |
| Business UAT Tester | TBD | Execute test cases, document results, raise defects |
| Technical Lead | TBD | Resolve environment issues, review defects |
| Project Stakeholder | TBD | Review results, approve sign-off |

# 10. Test Deliverables

UAT Test Plan (this document)

UAT Test Cases document with execution results

Defect log (raised in issue tracker)

UAT Sign-off document

# 11. Risk and Mitigation

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Environment instability or configuration drift | Delays in testing | Use infrastructure-as-code; verify environment readiness before testing |
| Data migration issues discovered during testing | Data integrity concerns | Run migration verification scripts before functional testing |
| Limited availability of business testers | Incomplete test coverage | Schedule testing sessions in advance; document hand-off notes |
| Integration dependencies unavailable (ERP, PEPPOL) | Cannot test end-to-end flow | Use mock/stub adapters for isolated testing |

# 12. Approval

The following stakeholders have reviewed and approved this UAT Test Plan:

| Role | Name | Signature | Date |
| --- | --- | --- | --- |